## Slide 1
Project Marbleshore
UWC – ASCO Integration Design
End-to-End Data Flow, System Architecture & Project Execution Plan
April 2026
Marbleshore Specialty Insurance Co.
HIGHLY CONFIDENTIAL – DO NOT COPY
Marbleshore | UWC Integration

## Slide 2
Timelines & Key Activities
Project timeline is based on high level understanding of the current scope
Planning
Design, Build & Testing
Release
• Key Activities
Wk-1 Nov 17
Wk-2 Nov 24
Wk-3 Dec 1
Wk-4 Dec 8
Wk-5 Dec 15
Wk-6 Dec 22
Wk-7 Dec 29
Wk-8 Jan 5
Wk-9 Jan 12
Wk-10 Jan 19
Wk-11 Jan 26
Wk-12 Feb 2
Scope Identification • Requirements gathering, impact analysis
& ETL Design
◆
Sign off for approach
for design process
Dev and Testing activities • Requirements gathering, impact analysis and ETL Design
• Build and UT
• Autosys and SFTP set up
• QA / In-Sprint Testing
• E2E Testing
• UAT by Project team
◆
UAT Sign-off
Prod Migration • KT to BAU team
• Prod Migration and Warranty Support
★
Go Live
Client Support / week (in hrs.)
2
2
5
Key Client
Activities
• Review proposed approach / design solution and provide feedback
• Provide support to onboard for testing and sign-off
• Provide support to clarify any questions, if any
• Validate UAT test scenarios
• Perform UAT testing (data ingestion to ASCO) and provide feedback
• Provide UAT oversight for ASCO (API testing) & give overall sign-off
• Provide support from Infra team for the production deployment
Strictly Confidential – For Internal Use Only

## Slide 3
Roles and Responsibilities
Team ownership across all project phases
HIGHLY CONFIDENTIAL – DO NOT COPY | Project Marbleshore | 2026
Phase
Activities
UWC/PCS
Team
SRM
Team
ASCO
Team
Data Team
(EDW)
Planning & Design
Finalize UWC-to-ASCO data mapping & design
✓
C
C
Finalize L3 technical design for ETL jobs
C
✓
Define ASCO business requirements
✓
C
Create test schedule & coordinate approvals
✓
✓
✓
✓
Development
Develop UWC database schema changes
✓
Develop ETL jobs (UWC → EDW → ASCO)
C
C
C
✓
Set up SFTP folders for file transfer
✓
Remediate downstream applications
✓
Testing
Coordinate & manage E2E / SIT testing
✓
✓
✓
✓
Conduct UAT testing for ASCO data
✓
Conduct UAT testing for EDW & reporting
✓
Deployment
Deploy UWC database changes to Production
✓
Deploy ETL jobs to Production
✓
Execute production data migration / cutover
✓
✓
✓
✓
Hypercare
Monitor production jobs & data integrity
✓
Triage and resolve post-go-live defects
✓
✓
✓
✓
✓ = Responsible/Accountable
C = Consulted

## Slide 4
Integration Design: Data Flow Architecture
UWC → ASCO and SRM → EDW end-to-end flows
HIGHLY CONFIDENTIAL – DO NOT COPY | Project Marbleshore | 2026
FLOW 1: UWC → ASCO Data Integration
UWC
Database
Source
TUW_POLICY
TUW_COMPANY
TUW_SUBMISSION
▶
Extract
Job
DataStage
extract using
DMDM query
▶
Generate
File
SFTP Landing
UWC_ASCO_
YYYYMMDD.dat.pgp
+ control file
▶
FTP
Transfer
Daily MFT
PGP encrypted
ZIP compressed
▶
ASCO
Pre-Validation
Record count
check vs
control file
▶
ASCO
Load Job
Upsert into
ASCO staging
tables
▶
ASCO
Application
Specialty BU
consumes data
for underwriting
Daily Automated Run – Autosys Scheduled
⚠ Validation Failure → Auto email alert sent to support team with expected vs. actual record counts
FLOW 2: SRM → ODS → EDW Data Pipeline (DataStage ETL)
SRM
Source of
Record
(Party & Policy
data)
DataStage
ETL Extract
Enhanced with
new SRM tables
& columns
ODS
Operational
Data Store
(Near real-time)
EDW
Transform
DataStage
jobs load
fact & dim tables
EDW
Enterprise
Data Warehouse
(Analytics)
Reporting
& Analytics
BI Reports
Dashboards
Stakeholder views
New SRM tables added:
SRM_NEW_ATTRIBUTES,
SRM_PARTY_MASTER
Pre-processing job
runs before main
transaction job
App interaction:
ASCO consumes
UWC data feed
⚠ PCS ↔ UWC integration point marked 'TBD' – requires finalization before Development phase begins
Key Application Health Summary
App ID
Application Name
Owner
Criticality
Tech Health
APP-001
Policy Center Suite (PCS)
John Smith
High
🟢 Green
APP-002
SRM
Jane Doe
High
🟡 Amber
APP-003
UWC (Underwriting Console)
John Smith
High
🟢 Green
APP-015
ODS
Data Team
Medium
🟢 Green
APP-016
EDW
Data Team
Medium
🟡 Amber
APP-021
ASCO
Specialty BU
High
🔴 Red – Critical Risk

## Slide 5
Non-Functional Requirements (NFRs) – UWC-to-ASCO Feed
Agreed integration standards for the new UWC-to-ASCO daily data feed
HIGHLY CONFIDENTIAL – DO NOT COPY | Project Marbleshore | 2026
Type
Agreed Approach
Notes
SFTP Location
To Be Defined
Exact server IP, port, and directory path for the file drop – must be finalized before Development phase
No. of Files per Run
1 zipped file per daily run
Single combined data file + separate control file per execution cycle
File Format & Delimiter
Pipe-delimited text file, no quotes
Header row included. DOS-to-Unix conversion not required. UTF-8 encoding.
Code Page
UTF-8
Project default. No change to the framework job required.
Header
Header Included
Column names in header row for all data files
Compression & Encryption
.ZIP with PGP encryption
File compressed as ZIP, then encrypted using PGP before FTP transfer
Control / Reconciliation
Row Count Control File
A separate control file with expected record count is sent with every data file
Exception Handling
Ad-hoc reprocessing mode
Automated email alert to support team on failure. Manual ad-hoc rerun procedure defined.
Frequency
Daily
Runs once per day; scheduled via Autosys
Timing
To Be Defined
Execution window to be agreed with ASCO team – target between 02:00 – 04:00 UTC
File Naming Convention
UWC_ASCO_YYYYMMDD_HHMMSS.dat.pgp
Date-stamped to avoid overwrites; archive retention policy to be confirmed

## Slide 6
Process Gap Analysis: AS-IS vs. TO-BE
Key improvements delivered by the Marbleshore project
HIGHLY CONFIDENTIAL – DO NOT COPY | Project Marbleshore | 2026
Process Area
Current State (AS-IS)
Future State (TO-BE)
Gap & Action Item
New Business
Quoting
Manual data entry across multiple screens; disjointed UX; prone to data entry errors
Unified quoting platform with single data entry point; streamlined underwriter workflow via UWC
Develop new UI consolidating all fields; integrate PCS ↔ UWC (TBD point to be resolved)
Data
Reconciliation
Daily manual comparison of data extracts between SRM and downstream systems; time-consuming and error-prone
Automated reconciliation job with exception-based workflow; discrepancies flagged for business user review
Build automated reconciliation job eliminating manual checks; define alerting thresholds
Reporting &
Analytics
Reports run directly against operational SRM database; causes performance degradation during business hours
All reporting and analytics generated from dedicated EDW; operational systems fully isolated
Migrate all reporting to new EDW; update DataStage ETL to include new SRM data elements
ASCO
Integration
ASCO (Specialty BU) operates independently with no automated data feed from UWC; manual data sync
Automated daily UWC → ASCO data feed via DataStage + SFTP; ASCO consumes structured UWC data
Build 6 new ETL jobs (3 at UWC, 3 at ASCO); ASCO currently rated Red – requires careful migration plan
■ AS-IS (Current)
■ TO-BE (Future)
■ Gap & Action Item

## Slide 7
Identified Gaps & Recommendations
Critical items to address before project can proceed to Development
HIGHLY CONFIDENTIAL – DO NOT COPY | Project Marbleshore | 2026
01
HIGH
Detailed Project Timeline
High-level phases are documented but a concrete week-by-week timeline with resource assignments and dependencies is missing.
▶ Recommendation:
Develop a detailed project plan covering all 12 weeks. Map specific tasks to resources and dates. Call out milestones: Design Finalized (Wk-2), Complete SIT (Wk-6), Begin UAT (Wk-8), Go-Live (Wk-12).
02
HIGH
L3 Technical Design for Data Integration
Column-level mapping defines 'what' transforms but the 'how' is missing. No L3 specs exist for UWC-to-ASCO or SRM-to-EDW DataStage jobs.
▶ Recommendation:
Create L3 technical design docs: DataStage job names, server paths, enhancement logic (e.g., LEFT JOIN SRM_TRANSACTIONS with SRM_NEW_ATTRIBUTES on transaction_id), target ODS/EDW tables.
03
HIGH
Exception Handling & Reprocessing Strategy
No defined strategy for handling data feed failures. This is a major operational risk post go-live.
▶ Recommendation:
Define failure scenarios (file not received, record count mismatch, data type error). Specify alert content, format, and recipient list. Document step-by-step manual ad-hoc rerun procedure.
04
MEDIUM
Production Support Model & Escalation Matrix
No defined support model for post-go-live job failures. Primary and secondary support teams not assigned.
▶ Recommendation:
Define: Primary (L1 Ops) and Secondary (L2 Data Team) support. SLAs: 15 min response for critical failures. Escalation path to Team Lead and Management if SLAs are breached.
05
MEDIUM
RACI Matrix – Roles & Responsibilities
No formal RACI matrix assigning ownership across UWC/PCS, SRM, ASCO, and Data/EDW teams. Risk of missed tasks and scope gaps.
▶ Recommendation:
Formalize and get sign-off on the RACI matrix (proposed in Roles & Responsibilities slide) covering all activities from Planning through Hypercare.