# Project Marbleshore: UWC – ASCO Integration Design

End-to-End Data Flow, System Architecture & Project Execution Plan

Date: April 2026
Entity: Marbleshore Specialty Insurance Co.

# 1. Executive Overview & Objective

As part of the Marbleshore system integration and database consolidation, a comprehensive technical analysis was conducted on the Underwriting Console (UWC) database schema.

Objective: Identify existing underwriting entities and legacy company codes whose data columns are impacted by the new routing and data mapping processes.

# 2. Timelines & Key Activities

The project execution is organized into three core phases:

Phase 1: Planning

Scope Identification

Requirements Gathering & Impact Analysis

ETL Design & Approach Sign-Off

Phase 2: Design, Build & Testing

Core Development & Unit Testing (UT)

Autosys and SFTP Configuration

QA / In-Sprint Testing

End-to-End (E2E) & User Acceptance Testing (UAT)

Phase 3: Release

UAT Sign-Off & Production Migration

Knowledge Transfer (KT) to BAU Team

Post-Go-Live Warranty Support

# 3. Roles & Responsibilities

A clear accountability model has been established across all phases (R/A = Responsible/Accountable, C = Consulted):

| Phase | Activity | UWC/PCS | SRM | ASCO | Data (EDW) |
| --- | --- | --- | --- | --- | --- |
| Planning | Finalize L3 technical design for ETL jobs | C | R/A | C |  |
| Planning | Define ASCO business requirements |  |  | R/A |  |
| Planning | Create test schedule & coordinate approvals | R/A | R/A | R/A |  |
| Development | Develop UWC database schema changes | R/A | C |  |  |
| Development | Develop ETL jobs (UWC → EDW → ASCO) |  | R/A | C |  |
| Testing | Coordinate E2E / SIT testing | R/A | R/A | R/A |  |
| Testing | Conduct UAT testing for ASCO data |  |  | R/A |  |
| Deployment | Execute production data migration | R/A | R/A | R/A |  |
| Hypercare | Monitor prod jobs & triage defects | R/A | R/A | R/A |  |

# 4. Integration Design: Data Flow Architecture

The end-to-end data flow operates via the following sequence:

Transaction Capture: Daily transactions originate from Duck Creek (WINS/CIP) into the Tactical GDW.

Inbound Processing: Data is converted into inbound files and sent to the SRM Application.

Storage: The SRM App processes and persists the data in the SRM Database.

Outbound Distribution: Outbound files are generated from SRM and distributed to downstream systems (GDW, FPSL, and FSCD).

# 5. Underwriting Columns Impact Analysis & Key Findings

Our extraction and analysis isolated the specific Underwriting Company Codes (UW_CO_CD / UW_CO_SK) impacted within the current architecture.

Critical Impacted Entities:

Code 34: AIG Insurance Company of Canada

Code 32: Chartis Insurance Company of Canada

Action Required: These legacy entities must be properly accounted for when establishing new routing logic to ensure zero data disruption for Canadian operations.

Business & Technical Impact:

ETL Transformation Logic: DataStage ETL jobs (UWC to EDW extracts) must explicitly handle Codes 34 and 32 so their policies and bordereaux data are not erroneously mapped to the new Marbleshore (ASCO 40) entity.

Targeted Regression Testing: During SIT, QA teams must inject targeted test cases for AIG Canada and Chartis Canada to verify unimpacted existing workflows.

Downstream Reporting: EDW and Reporting teams must ensure historical data tied to these legacy codes remains intact and queryable in the ODS.

# 6. DataStage Job Analysis & Dependency Check

To verify impacts, we are analyzing the active status and ETL logic of the following DataStage jobs to determine dependencies on wins_uw_cd or Underwriter Company Code columns (UW_CO_CD, UW_CO_SK).

Target Jobs for Analysis:
TQUOTE_AUTO_DRIVER_INFRCTN_PCS, TREINSURANCE_PREMIUM_ADJ, TQUOTE_TRANSACTION_DC, TREINSURANCE_PREMIUM, TREINSURANCE_CLAIMS_ADJ, TPOLICY_LEX, TQUOTE_AUTO_VEHICL_PREFILL_PCS, STAGEPOLICYUK, STAGEPOLICYUK_UKGD, STAGEPOLICYUK14, STAGEWCPREM_MAIN, STAGEWCPREM_MAIN_2003, TQUOTE_AUTOPOLCOVERAGE_PCS, STAGING_LEXINGTON_PREMIUM_LEX, STAGING_CLAIMSTRANS_WC_NEW.

# 7. Database Synchronization & Identified Issues

## 7.1 TUW_COMPANY Synchronization

To ensure data consistency, an INSERT statement was executed on the PCS side to synchronize the master table (TUW_COMPANY).

Action: Registers Marbleshore Spec Ins Company into reference data.

Mappings: UW_CO_CD = 36, ASCO Number = 40, GL Code = 3911.

INSERT INTO tuw_company (
    UW_CO_CD, UW_CO_NM, WINS_UW_CD, WW_CO_CD, UW_CO_CD_1,
    UW_CO_SK, REINSURANCE_CO_CD, TRADING_PARTNER_CD, AS_CO_NO,
    LEGACY_CD_2, GL_CD, POOL_CD, NAIC_CD, CIP_UW_CD,
    TRIGGER_LAST_UPDATE_TS, INSTANDA_UW_NM
) VALUES (
    36, 'Marbleshore Spec Ins Company', '0040', '00613', 'MSIC',
    36, '3911', '3911', '40', '40', '3911', NULL, 13551, '0040',
    TO_TIMESTAMP('07-APR-26 02.10.35.108092000 PM','DD-MON-RR HH.MI.SSXFF AM'),
    'Marbleshore Spec Ins Company'
);

## 7.2 Identified Issue: Column Size Constraint

During synchronization, an attempt to update the TRADING_PARTNER_CD resulted in an Oracle Database error:

UPDATE tuw_company SET TRADING_PARTNER_CD = 3911 WHERE UW_CO_CD = 36;
-- ERROR: ORA-12899: value too large for column "MISITG"."TUW_COMPANY"."TRADING_PARTNER_CD" (actual: 4, maximum: 3)

Analysis: The TRADING_PARTNER_CD field is mapped to accommodate the value 3911 (length of 4), but the target database column in the MISITG schema is restricted to a maximum of 3 characters.

Resolution Required: The DBA team must expand the column length for TRADING_PARTNER_CD across lower environments and production prior to executing the migration script.